## Slide 1: 01/22: Team Status Reports
Dr. Wayne Dyksen
Department of Computer Science and Engineering
Michigan State University
Spring 2014

## Slide 2: Team TechSmith
Project Description
  Chrome App that utilizes Google Drive
  Teacher and student dashboard view
  Help with class room collaboration and management
  Controlled and safe learning environment
Project Plan Document
  Split up document between teammates
  Project Plan - ~80% done
  Have not started the Project Plan Presentation yet
ClassView
(1 of 4)

## Slide 3: Team TechSmith
Server Systems / Software
  Google Drive
  GitHub
Development Systems / Software
  Chrome App APIs
  Google Drive SDK
  AngularJS
  Javascript, Jquery, HTML, CSS etc.
  Text Editor - Sublime Text
  Communicating with Slack and Trello
ClassView
(2 of 4)

## Slide 4: Team TechSmith
Client Contact
  1:00 PM Fridays, on-site at TechSmith
  Glenn Hoeppner and Bill Scanlon
Team Meetings
  5:00 PM Tuesdays, 11:30 Wednesdays
  Friday afternoons
Team Organization
  Eric Austin – Client Contact, Development
  Kyle Woodward – Program Manager, Development
  Rebecca Collins – Systems Administrator, Development
ClassView
(3 of 4)

## Slide 5: Team TechSmith
Risks
Chrome App APIs, Google Drive SDK, AngularJS
  Zero previous experience
  Working through tutorials, code samples, examples, etc.
HTML, CSS, JavaScript
  Minimal experience within the group
  Members who need to learn and review are doing so
Extent of API capabilities
  Not sure if all the requested features are capable with the APIs
  Figure out alternative methods
Client are unfamiliar with technologies
  Neither of our contacts have worked with Google App APIs, Google Drive SDK
  Contacts know a TechSmith employee with experience, available to help
ClassView
(4 of 4)